SHREWSBURY TOWN COUNCIL

FINANCE & GENERAL PURPOSE COMMITTEE

October 2019

Responsible Officer: Matt Wilcoxon – Countryside & Greenspace Team Leader

STC Footpath Capital project 2019

Summary

The footpath network in Shrewsbury is large and complicated, with a wide range of owners, designations, maintenance levels and usage.  £100,000 has been assigned to improve footpaths around Shrewsbury in STC’s 2019/2020 Capital Programme.  Matt Wilcoxon and Jim Goldsmith (STC) have been tasked with drawing up a plan for potential improvements, starting with areas on Countryside Sites. It may be that improvements on other areas are suggested by members/officers, which can be investigated in the same way.

Survey

MW and JG carried out an appraisal of existing paths on Countryside Sites. The following features can be identified using GIS systems:

- Site

- Type of path (permissive, public footpath, bridleway etc.)

- Obstacles (gates, steps, bollards etc.)

- Total length

- Ward and responsible councillor

The following features were assessed on site:

Surface type:

- A: Informal/trodden dirt

- B: Grassed

- C: Tarmac

- D: Compacted gravel with edging

- E: Compacted gravel without edging

- F: Woodchip

- G: Other (make note)

Conditions (during normal winter):

- 1: Difficult to use without boots/wellies due to mud/water, or very uneven surface

- 2: Passable but slippy/muddy during winter, or rough surface

- 3: Passable in normal shoes throughout year or with some potholes

- 4: Suitable for wheelchair users

Public usage (opinion of officers working on site):

- 4: Rare

- 3: Occasional

- 2: Frequent

- 1: Heavy

Outputs

Maps will be produced of each site with permissive and designated paths marked on to assist the surveyor.

A database/spreadsheet can then be produced for all pathways once the survey has been completed.

Considerations

The appearance of upgraded paths should be in keeping with the surrounding area, especially if it is within a planning conservation area.

Underground services may be in place where work is suggested.  Full service maps are available through Shropshire Council.  Some services may require special measures during works which may significantly increase costs.

Protected species/habitats may occur on site.  This may mean that work can only be carried out at a certain time of year, or ecological surveys/licences may need to be held before work can start.

Improved paths may encourage unauthorised access (eg. Motorbikes).

Costs of future maintenance may increase if changes are made (eg. The need to spray/resurface a gravel path where it was once dirt)

Rationale for improvements

A steer will be needed from councillors on key areas and priorities for their ward and how improvements can contribute to these.  At the end of August the Town Clerk sought suggestions from members on the type of areas they wished to see included.

At the time of writing the following sites were flagged up by Councillors:

Radbrook – Kemble Drive to Grangefields

Monkmoor – Improvements to the existing footpath at Upton Lane Recreation Ground

The path network should be considered at a wide scale, to ensure that improvements are compatible with the Big Town Plan.  Improvements should be spread geographically evenly across Shrewsbury as far as possible.

By assigning a score for usage x condition from the appraisal exercise, it should be possible to see which paths are in the poorest condition with high public use.

Specifications for upgrade

Several options are available for improvements. The costs are outline estimates and assume that the path is on a flat gradient with no obstacles, drainage or access issues for plant machinery.

| Spec A Woodchip laid directly on ground, no edging or digging out Dimensions: 1.2m wide, approx. 10cm depth in path centre when compressed Eg: Meole Brace off Church Road Cost per m: £5.00 +VAT Longevity: 1-3 years depending on ground conditions and usage |  |
| --- | --- |
| Spec B (as above but using stone) Crushed stone laid directly on ground, no edging or digging out Dimensions: 1.2m wide, approx. 5cm depth in path centre when compressed Eg: Old Potts Way next to cinema Cost per m: £10.00 +VAT Longevity: 4-6 years depending on ground conditions and usage | (Photo shows this several years after installation with grass encroaching on edges) |
| Spec C Crushed stone path/compacted dust dug into dug out recess with geotextile membrane but without timber edges Dimensions: 1.2m wide, approx. 15cm deep, with 1cm dust top. Cost per m: £18 +VAT Longevity: 8-10 years depending on ground conditions and usage |  |
| Spec D (As above but 2m wide) Crushed stone path/compacted dust dug into dug out recess with geotextile membrane but with timber edges Dimensions: 2m wide, approx. 15cm deep, with 1cm dust top. Cost per m: £35 +VAT Longevity: 8-10 years depending on ground conditions and usage |  |
| Spec E (As above but timber edged) Crushed stone path/compacted dust dug into dug out recess with geotextile membrane and timber edging Crushed stone path/compacted dust dug into dug out recess with geotextile membrane but with timber edges Dimensions: 2m wide, approx. 15cm deep, with 1cm dust top. Cost per m: £45 +VAT Longevity: 15-20 years depending on ground conditions and usage |  |

There may be other unique specifications relevant for individual sites.

Other works which may require additional quotes from specialist contractors:

- Building up of ground (importing)

- Step set replacements

- Additional Drainage

- Hand rails

Update: September 2019

Survey Results

Around 190 stretches of pathways were assessed across all STC maintained Countryside Sites. Springfield Mere and Castlewalk were also assessed, although not under countryside team management regimes.

By giving each distinct stretch of path a suitability score, using (condition score x use score), it was possible to reveal which paths were the most in need of upgrading, with the lowest scoring being the highest priority.

Most paths scored 4-6, with 19 stretches scoring 3 or below.

The following areas have been highlighted separately in the Capital Programme with separate budgets:

Monkmoor CW

Ward: Monkmoor

Length: 295m

Spec: D but without recess

Cost estimate: £9,000

Springfield

Ward: Column

Length: 170m

Spec: C + building up, piping

Cost estimate: £10,000

The following areas identified as high priority are:

Rea Brook, Column Meadows South

Ward: Column

Length: 200m

Spec: C

Cost estimate: £3,600

Rea Brook, Column Meadows South, holly path

Ward: Column

Length: 150m

Spec: B but dusted and compacted

Cost estimate: £1,500

Rea Brook, Summit Close narrow section

Ward: Sutton and Reabrook

Length: 55m

Spec: D + Revetments

Cost estimate: £3,000

Rea Brook, wheelchair access (not scored as a high priority, but the only wheelchair access on site which is now unusable)

Ward: Sutton and Reabrook

Length: 40m

Spec: Tarmac + edging, rails etc.

Cost estimate: £15,000?

Mousecroft, vehicle gate to Steepside kissing gate

Ward: Radbrook

Length: 160m

Spec: C

Cost estimate: £3,000

Hillside Drive

Ward: Monkmoor

Length: 100m

Spec: E + building up of some ground and zig zagging of route

Cost estimate: £4,000

Old River Bed path

Ward: Bagley

Length: 1300m

Spec: D + various works, Revetments, fencing

Cost estimate: £40,000?

*Old Shrewsbury Canal

Ward: Sundorne

Length: 990m

Spec: Repair to existing cycleway- pipe repair, scraping, cambering, dust, compaction.

Cost estimate: £30,000?

Note: This is part of the National Cycle Route 81 and should have a large maintenance budget by local/national government. Maintenance by STC may be outside of our responsibility and set a precedent for the future.

*Rea Brook, Blue bridge to Golf course path

Ward: Sutton and Reabrook

Length: 85

Spec: B + raising level

Cost estimate: £3,000

Note: This is owned by Shropshire Council and not part of land transferring to STC. However it is part of the connecting pathway joining the whole Rea Brook LNR.

*These stretches may not be appropriate for improvement with the capital budget for the reasons given, although this will need to be a member decision.

The footpaths on Monkmoor Meadows were surveyed but have been omitted from consideration for this project as they are likely to be upgraded as part of the wider ERDF project going on at the site.

Once feedback has been received on these proposals, full specifications and tenders can be put together. The costs are very approximate, especially for the larger projects as they will need input from experts before the full scale of the works are known.

RECOMMENDATIONS:

That members reviewing the recommendations of Officer regarding footpath improvements and agree a programme of works

# Text boxes

AGENDA 10(iii)